**Final project schedule:**

**Ammar, Mohammad, Nasim**

Web and database programming

*May 2019*

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Subject | Responsible | Estimate Time |
| Sat May 4th | Learning and Installing ATOM, Git and LAMP | Ammar, Mohammad, Nasim | 4 hrs |
| Sun May 5th | Installing ATOM, Git XAMPP and LAMP on personal computers. | Ammar, Mohammad, Nasim | 3 hrs |
| Mon May 6th | Learning and Installing Bootstrap | Ammar, Mohammad, Nasim | 4 hrs |
| Creating a tutorial | Ammar | 2 hrs |
| Tue May 7th | Learning and trying Git and using with ATOM | Ammar, Mohammad, Nasim | 4 hrs |
| Writing Proposal | Nasim | 2 hrs |
| Wed May 8th | Learning UML – Reviewing tutorials | Ammar, Mohammad, Nasim | 4 hrs |
| Preparing Data Model |  | 2 hrs |
| Thu May 9th | Learning PHP and MySQL | Ammar, Mohammad, Nasim | 4 hrs |
| Create a schedule | Ammar | 1 hrs |
| Fri May 10th | Reviewing tutorials in omnivox and experiencing new technologies | Ammar, Mohammad,  Nasim | 4 hrs |
| Drawing database UML | Nasim | 2 hrs |
| Sat May 11th | Designing main page with 3 thumbnails and menus | Mohammad | 3 hrs  2 hrs |
| Creating Database and Making the queries to create the tables  (Table: Student, Teacher, Course, TeacherCourse, StudentCourse | Nasim | 4 hrs |
| Sun May 12th | Designing Student page with left menu  Designing 3 pages for view, new and edit | Mohammad | 6 hrs |
| Preparing the views of students and teachers and courses | Nasim | 3 hrs |
| Writing the functions in php and java script to show a Data-Grid-View in web page. | Ammar | 4 hrs |
| Mon May 13th | Designing Teacher page with left menu  Designing 3 pages for view, new and edit | Mohammad | 4 hrs |
| Writing the functions in php to fetch the data from tables. | Nasim | 3 hrs |
| Make relation between php functions and buttons in student and teacher pages. | Ammar | 3 hrs |
| Mon May 14th | Designing Cours page with left menu  Designing 3 pages for view, new and edit | Mohammad | 4 hrs |
| Writing the functions in php to insert and update the data. | Nasim | 3 hrs |
| Make relation between php functions and buttons in cours pages. | Ammar | 2 hrs |
| Mon May 15th | Working together to follow the plan and proceed the project | Ammar, Mohammad, Nasim | 3 hrs |
|  | Learning and trying to use java script to make the diagrams | Ammar | 4 hrs |
| Thu May 16th | Merge the codes | Ammar | 3 hrs |
| Testing the web page and resolve the errors | Mohammad, Nasim | 3 hrs |
| Fri May 17th | Final check | Ammar, Mohammad, Nasim | 2 hrs |