**Project proposal**

*May 7th, 2019*

* **Project description:**

A website of a university, including data of Students, Teachers and Courses in tables of Database.

We want to implement "CRUD" on it. We create database and design a front-end that shows the relationship between courses and teachers or students with some visual component like diagrams.

* **Use cases (or user stories):**

There is a main page with different menus (or thumbnails). Students, Teachers and Courses.

In each menu we have 3 submenus, one for create, one for view and the last one for editing each entity.

In Courses we have another extra submenu for making relation between courses and teachers.

Each submenu opens a new web-page.

As a user we are able to insert a new record for a student, teacher or course and save to database. Or delete from database. Maybe we could see the relationship between entities.

* **Technology (development and production environment):**
* PHP: in order to make relation between database and application.
* MySQL: in order to create database and run queries.
* JavaScript, HTML and CSS: in order to design layout of front-end by use of Bootstrap
* ATOM: IDE
* **Code repository:** Git hub -> <https://github.com/ammarna1985/WEB_PROJECT>
* **Development schedule (hours budget should include learning new technology):**

Two weeks, including learning all of the above technologies, and implementing the project.

|  |  |  |
| --- | --- | --- |
| Sat May 4th | Learning and Installing ATOM, Git and LAMP | 4 hrs |
| Sun May 5th | Installing ATOM, Git XAMPP and LAMP on personal computers | 3 hrs |
| Mon May 6th | Learning and Installing Bootstrap  Creating a tutorial(Ammar) | 4 hrs  2 hrs |
| Tue May 7th | Learning and trying Git and using with ATOM  Writing Proposal | 4 hrs  2 hrs |
| Wed May 8th | Learning UML – Reviewing tutorials  Preparing Data Model | 4 hrs  2 hrs |
| Thu May 9th | Learning PHP and MySQL | 4 hrs |
| Fri May 10th | Reviewing tutorials in omnivox and experiencing new technologies | 4 hrs |
| Sat May 11th | Designing front-end (Mohammad)  Creating Database (Nasim)  Preparing Database SQL | 3 hrs  3 hrs  2 hrs |
| Sun May 12th | Designing front-end (Mohammad)  Creating Database (Nasim)  Coding (Ammar) | 3 hrs  3 hrs  3 hrs |
| Mon May 13th | Working together to follow the plan and proceed the project | 3 hrs |
| Tue May 14th | Working together to follow the plan and proceed the project | 3 hrs |
| Wed May 15th | Working together to follow the plan and proceed the project | 3 hrs |
| Thu May 16th | Working together to follow the plan and proceed the project | 3 hrs |
| Fri May 17th | Back-end and front-end code | 4 hrs |

* **Team members:** Ammar, Mohammad, Nasim
* **Licensing:**

MIT License

Copyright (c) 2019 Ammar, Mohammad, Nasim

Permission is hereby granted, free of charge, to any person obtaining a copy

of this software and associated documentation files (the "Software"), to deal

in the Software without restriction, including without limitation the rights

to use, copy, modify, merge, publish, distribute, sublicense, and/or sell

copies of the Software, and to permit persons to whom the Software is

furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all

copies or substantial portions of the Software.